THE CHALLENGES OF PROJECT MANAGEMENT IN PUBLIC PROPERTY DEVELOPMENT PROJECTS IN THE NIGER DELTA REGION

Abstract

The study examined the challenges of project management in public property development projects in Niger Delta Region of Nigeria. The study revealed twenty three challenges of project management that is often time been faced by property developers during the development of public project. The public sector is known for multiple layers of reporting line (Stakeholder structure) and this poses huge challenges and as such the study looked at these issues and how they can affect the development of public projects. The study recommends the establishment of project management office with an estate surveyor and valuer as the head official in all the government institutions with the aim of monitoring and controlling the projects embarked by any government departments, agencies and parastatals The multiple stakeholder structure that is embedded in government agencies should be managed as far as government project is concerned so as not to become unproductive and ineffective. Rules and regulations should be put in place to eliminate hidden practices and promote professionalism in the development industry. Hence this will improve the application of project management tools and techniques.

Keywords: challenges, project management, Niger Delta region, public property,

1.0 Introduction

The goal for the development of public property development projects is to achieve social benefit because it is a non-profit making status and these public properties include: Residential accommodation occupied by Judiciary, Federal/State Government Secretariats, Schools, Institutions, Staff Quarters of institutions of learning, Rail wails, Hospitals, e.t.c (Amoah, et al., 2022). There has been serious concerns on how pubic projects have been delayed, and abandoned in various part of the Niger Delta region of Nigeria, after a huge financial mobilizations (Werigbelegha and Tamunosiki-Amadi, 2017).  Looking at Bayelsa Tower Hotel which is a type of public project that is meant to serve as a destination for tourists and people from all walks of life in Nigeria to see, but this project has been abandoned by six governors after billions of naira has been spent on the project which is nowhere near completion. In essence, it is not every public project that has the ability to impact on the society; however, every project has the capability to improve the lives of the citizens or the effectiveness and efficiency of government.

Managing  property development project is always a challenge, especially when the project involves multiple stakeholders, new or unproven technology, shifting or unclear project requirements and constrained resources which are changes always seen in the public projects (Wirick, 2009). However, for these public property development projects to be completed, much is dependent on the changes that are made so as to cope with the dynamic world. In the industry, it has been observed that one of the challenges and difficulties in the development of public projects is the shortage of good project managers (Wirick, 2009). However, some governments outsource the management of projects to private project managers who have deep understanding of the public processes and constraints.

Project management is one of the best tools needed in the development of public projects, because managing a public property development project and its successful completion requires a solid project management skill (Wirick, 2009).  Project management has been introduced as a means of increasing the probability of project delivery within the stipulated time and executed within the budget line (Caliste, 2012). Project Management has been used by many corporations to solve problems, manage resources and achieve their objectives and goals, which public sector and government ministries are no exceptions (Essilfie-Baiden, 2019) as citied in (Amoah, et al., 2022).

It is seen in recent projects that are developed in the Niger Delta Region that they are faced with several challenges which some are high percentage of projects cost overruns and delays, (Amoah, et al., 2022).  Also, Kamarudden, (2020), states that only 16 per cent of 8,000 development projects in Nigeria were completed within budget, on time and at the required level of quality. Similarly Ika, (2012), also mentions that there are many challenges, which he described as notorious and critical implementation problems, which hinder project management in public projects, while some are easy to deal with and others are uncontrollable. Waldt, (2015) opined that the management of public projects is reliant on the nature, demographics, ideology, types of dispensation, and culture of a state.

More, previous studies have shown that organizational capacity, organizational structure, leadership and indispensable factors are the challenges of pubic project management (Amoah, et al., 2022). In order to solve these challenges of project management, it is recommended that knowing these challenges of project management, the causes and conditions will increase the possibility of diverse interpretations and delivery of public projects which is where this study comes to play.

Therefore the aim and object of the study is to identify the challenges of project management in public property development projects in the Niger Delta Region.

2.0 Literature review

Project typically involves the functioning of an organisation, collaborations of different organizations, disciplines and countries (Gasik, 2022).  Projects have phases and each phase has a unique set of challenges, the phases are classified into four phases such as initiation phase, planning phase, execution phase and close out phase (Gasik, 2022); (Heerkens, 2002).

The Public sectors provide services in different ways but these services are increasingly outsourced, although these services are divided into different ministries and agencies in the public sector (Wirick, 2009). Some agencies are responsible for ensuring that other agencies comply with the laws, rules and process requirements that have been put in place in the states, while some are responsible for the development of public projects, and others are responsible for the acquisition of properties. Despite this array of types of public sector, they all have some shared characteristics, particularly with regard to the management of their projects.

Public property development projects are projects funded by government, and they are meant to be owned or operated by the government (Black, 2024). A public project is a temporary endeavor, undertaken, managed or overseen by one or more publicly funded organisations to create a unique product of public interest (Kassel, 2010).

Challenges of project management in public property development projects

The management of property development projects in the public sector has been seen to be associated with many challenges (Caliste, 2012). The public sector is seen to have multiple line of reporting which this is a major challenge of project management (Authors view). Arnamoldi et al (2004) observed that the application of project management strategy in the public sector in Nigeria is as a result of pressure on government at all the levels to abandon bureaucratic culture. Mohammad et al., (2013) lamented that the poor strategic physical developmental planning in Nigerian and the associated inefficiencies, neglect, and lack of care in the public projects is a challenge Kaganova, McKeller and Peterson, (2011),  identified economic inefficiencies, physical and economic underutilization and insufficient maintenance and repairs, as the challenges of project management as government projects are seen as a free good owned by the taxpayers and need not to be subject to the same economic rationalization. Thus, the following were identified as the challenges of public property development projects.

Conflicting goals and outcome: Clarity is one of the most important requirements for successful completion of a project and the lack of it creates several challenges in project management. (Kissflow, 2023).  However, without a well-defined project goal, it’s difficult to measure progress and ensure the project delivers value.

Administrative rules and policies

Administrative rules are agency regulations and standards used to implement, interpret, or set policy. Rules describe the procedure or practice that an agency takes.

Low project management knowledge

If project team members have low project management knowledge and skills, it can lead to delay, reduce quality and decreased morale.

Poor monitoring system

Poor monitoring system can lead to significant project management chalenges. Project managers must provide direction at every step of the project, so each team member knows what’s expected.

Lack of project schedule

It is a common challenge in project management; it is the lack of a mechanism to communicate what tasks need to get done and which resources will be allocated to complete those tasks and in what timeframe (Espinheira, 2019).

Risk management

Identifying and mitigating risks is essential for project success as projects are rarely go exactly as planned (Espinheira, 2019. Unforeseen challenges can lead to delays, budget overruns, and

Cultural and religious belief

Nigeria's diverse cultures require project managers to adopt culturally sensitive approaches to communication and team management (Peterside, 2023).

Project delivery

Project delivery is sometimes influenced by the desire to win a contract under competitive bidding (due process) (Olateju, et al., 2011). Project by definition should have a definite end, but in public project, it either goes on indefinitely or stopped before completion (Caliste, 2012).

Stakeholder’s layers structure and reporting lines

Public sector is structured in a way that there are persons responsible for the need of other external or adjunct agencies, and sometimes project delivery crosses these agency lines  and this makes task unclear as to who is responsible (Caliste, 2012); (David, 2009).

Resource and Resource management

Resources are a big challenge as they are only existing, and few staff resources, because of civil service protection and hiring system (Caliste, 2012); (David, 2009). Some public projects are initiated without much consideration for the resources required for execution (Caliste, 2012).

Technical challenges: Using outdated or inadequate tools can hinder collaboration, communication, and overall project efficiency.

Project team challenges: Project team challenges are faced through loss of team functionality as some members complete their tasks, loss of interest in tasks, attention diversion as members move into new project or other work, and fear of no future work; which causes dragging of foot.

Customer challenges: Customer challenges are faced through agreement on what outstanding commitment that still exists, absence of clear hand-off strategy, change of responsible personal at critical transition points, and unavailability of key personal.

3.0 Research Methodology

This research paper adopted a qualitative and quantitative research approach and employed pragmatic research philosophy. The data collection method consisted of visiting the study area, conducting interviews and administering semi-structured questionnaires to estate surveyors and valuers and other real estate developers who are involved in public property development projects.  . The questionnaire was based on seven variables identified from previous literature and aimed to gather information on the challenges of project management in public property development project.

Interviews were conducted with 12 interviewees in the three geographical area of the Niger delta region. They primarily focus on estate surveyors, quantity surveyors, architects and civil engineers (real estate developers) who are responsible for development of public projects. The data was analyzed using descriptive statistics and relative important index.

4.0 Research findings

The findings were answers based on the research objectives of identifying t challenges of project management in public property development projects in the Niger Delta region.

Table 1  Decision rule table for judgment of analysis

| Range | Judgment |
| --- | --- |
| 0.00- 0.29 | Very weak |
| 0.30 - 0.39 | Weak |
| 0.40 - 0.59 | Moderate |
| 0.60 - 0.79 | Strong |
| 0.80 - 1.00 | Very strong |

Source: Pallant, 2013

For interpretation of the test results, the range of figures in Table 1 above will be adopted in judging the strengths of the response within the whole research analysis (Pallant, 2013). Based on the literature review and questionnaire the following theme emerged from the result of the analysis and discussed below.

Response rate

Table 2  shows the distribution of survey questions and interview. Table 2 shows that total of (150) questionnaires were distributed to estate surveyors and other professionals who have developed pubic property development projects in the study area, one hundred and thirty (130) were retrieved. However, in each group four of the respondents were interviewed from the three states.

Table 2 Response rate

| State | Population | Number of questionnaire distributed | Number of questionnaire returned | Number of interviewee |
| --- | --- | --- | --- | --- |
| Bayelsa State | Estate Surveyors /Others who has developed pubic property development projects | 50 | 43 | 4 |
| Rivers State | Estate surveyors/others who has developed pubic property development projects | 50 | 44 | 4 |
| Delta State | Estate Surveyors/Others who has developed pubic property development projects | 50 | 43 | 4 |
|  | Total | 150 | 130 | 12 |

RII = (n1 + 2n2+3n3+4n4+5n5)/5N

Where:

n1 = number of respondents that answers strongly disagree;

n2 = number of respondents that answered disagree;

n3 = number of respondents that answered neutral;

n4 = number of respondents that answered agree;

n5 = number of respondents that answered strongly agree;

N = total number of respondents = 130.

The study sought to find out the respondents rating on the level of agreement to the challenges of project management faced by public property developers in the study area.   The study findings were as tabulated below:

Table 3 Challenges of project management in public projects

| Challenges of project management in public property development projects | Strongly disagree (1) | Disagree (2) | Neutral (3) | Agree (4) | Strongly agree (5) | RII values | Ranking |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Project delivery time | 2 | 4 | 4 | 42 | 78 | 0.892 | 1st |
| Quality management | 0 | 4 | 8 | 58 | 60 | 0.871 | 2nd |
| Procurement | 0 | 8 | 14 | 42 | 66 | 0.855 | 3rd |
| Stakeholder layers structure/reporting line | 0 | 0 | 14 | 72 | 44 | 0.850 | 4th |
| Cooperation and Performance of agencies | 4 | 2 | 10 | 58 | 56 | 0.846 | 5th |
| Poor monitoring system | 4 | 6 | 4 | 60 | 56 | 0.843 | 6th |
| Administrative Rules and Policies | 0 | 6 | 14 | 60 | 50 | 0.841 | 7th |
| Conflicting goals and outcome | 0 | 4 | 14 | 70 | 42 | 0.831 | 8th |
| Conflict and dispute | 2 | 4 | 14 | 62 | 48 | 0.831 | 9th |
| Project team challenges | 0 | 4 | 18 | 64 | 44 | 0.828 | 10th |
| Difficult economy | 4 | 6 | 18 | 46 | 56 | 0.821 | 11th |
| Risk management | 0 | 12 | 18 | 54 | 46 | 0.810 | 12th |
| Method of implementation | 0 | 10 | 20 | 56 | 44 | 0.806 | 13th |
| Human resource management | 0 | 10 | 18 | 62 | 40 | 0.803 | 14th |
| Technical challenges | 0 | 10 | 18 | 62 | 40 | 0.803 | 15th |
| Resourcing and Resource Management | 8 | 8 | 14 | 52 | 48 | 0.791 | 16th |
| Social and weak political system | 4 | 14 | 14 | 50 | 48 | 0.791 | 17th |
| Ethical management | 0 | 8 | 26 | 64 | 32 | 0.785 | 18th |
| Lack of project schedule | 2 | 18 | 14 | 58 | 38 | 0.772 | 19th |
| Low Project Management Knowledge | 10 | 16 | 12 | 46 | 46 | 0.761 | 20th |
| Customer challenges | 4 | 10 | 26 | 62 | 28 | 0.754 | 21st |
| Cultural and religious belief | 12 | 10 | 16 | 52 | 40 | 0.751 | 22nd |
| Undefined project mission | 4 | 20 | 20 | 62 | 24 | 0.726 | 23rd |

Source: Research data (2024)

The quantitative result shown in Table 3  shows that there are twenty three (23 No’s) challenges of project management that occur during the development of public property development projects.

“Project delivery time”  became the No. 1 challenge with a total RII value of 0.892, signifying 89.2%  of respondents agreed that it is a critical challenges of project management that occur during the development of public property development projects.  This was seconded by “quality management” and thirdly “procurement” with RII Values of 0.871 and 0.855 respectively, signifying 87.1% and 85.5% of respondents agreed that it is a challenge of project management in public property development projects.

Others listed in table 3 above, with their RII Values from 0.80 - 0.70 shows that the respondents agreed that they are all challenges of project management in public property development projects based on the decision rule table.

Out of ten (12) interviewees, all stated that the listed challenges are the type of project management challenges that occur during the development of public property development projects and as such should be looked out for.  For instance an interviewee stated that:

“… project delivery time has been a  major challenge of project management  in public property development projects, this  is caused by the multiple layers of stakeholders , so developers should look at ways to improve and cover up for every delay caused  so as to deliver at the stated time…” (Transcribed interview 2023).

Therefore, the findings revealed and confirmed that the above listed are twenty three (23 No’s) challenges of project management in public property development projects. The findings of the research in the theme, aligns with Caliste, (2012); Heerkens, (2002); David, (2009); Nwachukwu and Emoh (2011), that the challenges of project management in public property development projects are those listed above. Therefore, every public property developers should look out for the first three challenges during the development process.

6.0 Conclusion and Recommendation

The provision of public property development projects in the Niger Delta region should be a priority for the government. Most public projects are faced with several challenges that are encountered during the development process, which these challenges tend to create discrepancy in initial cost, delay in execution, and total abandonment of the project.

More so, these challenges of project management in public property development projects occur due to involvement of multiple layers of reporting line, and as such, the study looked at the challenges and how they affect the development of public property development projects. The government must work together with the project manager to address the challenges facing project management in public projects, such as project delivery, quality management and procurement. It is important to critically evaluate the current system and adopt more efficient and effective strategy to ensure the provision of adequate and quality delivery. This research has provided valuable insights into the challenges faced by project managers and it is hoped that its findings will be used to improve the delivery of projects.

References

Amoah, A., Berbegal-mirabent, J., and  Marimon, F. (2022) What drives project management success in developing country. The case of Ghana TEC Empresarial School of Business, Costa Rica Institute of Technology (ITCR) vol.16 no. 2, pages 55-78

David, S. K. (2010). Managing Public Sector Projects: A strategic Framework for Success in an Era of Downsized Government. Published by Marc Hilzer.

Werigbelegha,P. N. and  Tamunosiki-Amadi, A., (2017). The Issues and Challenges of Project Management and Evaluation in Nigeria: A Theoretical Perspective. Online Journal of Arts, Management and Social Sciences (OJAMSS); Vol.2 No.2, June 2017, pg.142 - 148 (ISSN: 2276 – 9013)

Wirick D. S (2009).Public-Sector Project Management: Meeting the Challenges and Achieving results.  Published by John Wiley & Sons, Inc.

Caliste, A. L. E. (2012). The Project Management Project –Challenges in the public sector. Paper presented at PMI® Global Congress 2012-North America, Vancouver, British Columbia, Canada. Newtown square, PA: Project Management Institute.

Kamaruddeen, A. M., Sung, C. F., & Wahi, W. (2020). A study on factors causing cost overrun of construction projects in Sarawak, Malaysia. Civil Engineering and Architecture, 8(3), 191-199.

Ika, L. A. (2012). Project management for development in Africa: Why projects are failing and what can be done about it. Project Management Journal, 43(4), 27-41. https://doi.org/10.1002/pmj.21281

Der- Waldt G. V, (2015). The Uniqueness of Public sector project management: a contextual perspectivehttps://www.researchgate.net/publication/281451370.

Gasik, S.  (2022). Projects, Government, and public policy. CRC press, Taylor & Francis group, LLC. 	Printed in Boca Raton London New York. ISBN 978-1-032-34341-9 Cooperate Kerzner, H. 2003. Project Management: A System Approach to Planning, Scheduling, and Controlling. New Jersey: John Wiley & Sons.

Herkens, G. R,. ( 2002).  Project Management: MCGraw-Hill publication, New York Chicago San Francisco. ISBN 0-07-137952-5.

Nwachukwu, C.and Emoh, F. I.(2011), Building Construction Project Management success as a Critical Issue in Real Estate Development and Investment.

(Black, 2024).

Kassel, D. S. (2010).  Managing Public Sector Project. A Strategic Framework for Success in an Era  of Downsized Government: CRC press, Taylor & Francis group, LLC. ISBN: 13:978-1-4200-8874-8

Mohammad. . I, Musa, I. S., Bello, H. T., (2013). Quality of Property Management Service in Public Educational Buildings in Nigeria. Mediterranean Journal of Social Sciences Published by MCSER-CEMAS-Sapienza University of Rome Vol 4 No 2

Arnamoldi et al (2004)

Kaganova, O.,  McKeller, J., and Peterson, G. (2011) Managing Government Property Assets: International Experiences www.urban.org/books/property-assets/chapter1.cfm

Pallant, J. (2013) SPSS Survival Manual: A Step by Step Guide to Data Analysis Using SPSS Windows; Fourth Edition. England, Open University Press.

Peterside, J. 2023). The role and challenges of a project manager in Nigeria. https://www.linkedin.com/pulse/role-challenges-project-manager-nigeria-james-peterside

Kissflw, (2023). nine Project Management Challenges and How to Overcome Them. https://kissflow.com/project/project-management-challenges/

Espinheira, E. (2019). Undefined project schedule. https://eduardoespinheira.medium.com/management-bug-undefined-project-schedule-47328f49cd22